FTS AI Agent Planning

Restaurant Research Agent - Business-First Revised Plan

Phase 1, Phase 2, and Phase 3 Roadmap

# 1. Executive Summary

This revised document updates the Restaurant Research Agent plan based on the business-first direction. The main priority for Phase 1 is not automation perfection, but fast monetization through sales-ready restaurant leads.

The first version should stay simple, practical, and focused on generating qualified leads that can be used by sales within 7 days.

Do not overbuild the AI Agent at the beginning.

Focus only on Jakarta areas: Jakarta Selatan, Jakarta Pusat, Jakarta Utara, Jakarta Barat, and Jakarta Timur.

Collect around 50 restaurant leads per day.

Use rule-based scoring for all leads.

Use OpenRouter only for Priority A leads.

Include manual check columns because OSM data may be incomplete.

Start with the Restaurant Digital Starter Package, not a full AI chatbot.

# 2. First Week Business Target

The first week target is designed to validate whether FTS can turn restaurant lead research into real sales opportunities.

| Metric | Target |
| --- | --- |
| Total restaurant leads | 150 |
| Priority A leads | 30 |
| AI-generated sales notes | 20 |
| Direct outreach messages | 10 |
| Trial customers | 1 to 2 |

# 3. First Service Offer

The first service package should be simple and easy to sell. The recommended first offer is:

Restaurant Digital Starter Package

Simple restaurant landing page

Online menu page

WhatsApp button or WhatsApp inquiry flow

Instagram profile improvement suggestion

Basic digital presence audit

Contact and location visibility improvement

Basic reservation inquiry flow

The full AI chatbot package should be treated as a later upsell after the restaurant becomes interested or becomes a trial customer.

# 4. Revised Phase 1 Direction

Phase 1 should be a sales MVP, not a technical MVP. The goal is to produce leads that sales can use immediately.

Business-first Phase 1
  -> Jakarta only: Jakarta Selatan, Jakarta Pusat, Jakarta Utara, Jakarta Barat, Jakarta Timur
  -> 50 leads per day
  -> Rule-based scoring for all leads
  -> OpenRouter only for Priority A leads
  -> Manual check before outreach
  -> Sales-ready output within 7 days

# 5. Phase 1 Stack

| Tool | Purpose | Phase 1 Role |
| --- | --- | --- |
| Node.js | Main agent runner | Runs the research workflow and connects all services |
| node-cron | Scheduler | Runs daily research automatically |
| Overpass API / OpenStreetMap | Free restaurant data source | Collects Jakarta restaurant/cafe data without Google Maps API |
| Rule-based scoring | Lead prioritization | Scores all leads consistently and cheaply |
| OpenRouter API | AI notes | Used only for Priority A leads |
| Google Apps Script .gs | Google Sheets bridge | Receives JSON and appends rows to Google Sheets |
| Google Sheets | Lead database | Tracks leads, manual check, outreach, and status |

# 6. Revised Phase 1 Workflow

Node.js Scheduler
   -> Search Jakarta restaurant leads from Overpass API
   -> Focus on Jakarta Selatan, Jakarta Pusat, Jakarta Utara, Jakarta Barat, and Jakarta Timur
   -> Clean and normalize restaurant data
   -> Apply rule-based scoring to all leads
   -> Assign Priority A / B / C
   -> Send all leads to Google Sheets
   -> Manual check for Priority A leads
   -> Use OpenRouter only for selected Priority A leads
   -> Generate sales notes and outreach angle
   -> Prepare direct outreach messages
   -> Contact restaurants and track replies

# 7. Priority A Definition

Priority A should represent real sales opportunity, not just complete data. A lead is Priority A when it looks reachable, has clear location, and has a visible digital improvement opportunity.

Restaurant name exists.

Phone number exists.

Location is clear.

Website is missing, weak, or unclear.

Restaurant is suitable for FTS website, WhatsApp, or Instagram improvement service.

The lead is suitable for the Restaurant Digital Starter Package.

# 8. Revised Rule-Based Scoring

All leads should be scored using rules first. This keeps the system fast, cheap, and consistent.

score = 0

if restaurant name exists:
    score += 2

if phone exists:
    score += 3

if location is clear:
    score += 2

if website is missing:
    score += 3

if website exists but looks weak:
    score += 2

if category is restaurant or cafe:
    score += 1

if area is a target Jakarta area:
    score += 1

Priority rule:
Score >= 8  -> Priority A
Score >= 5  -> Priority B
Below 5     -> Priority C

# 9. OpenRouter Usage Rule

OpenRouter should not be used for every lead. It should only be used for high-potential leads after rule-based scoring.

| Lead Type | OpenRouter Usage | Reason |
| --- | --- | --- |
| Priority A | Yes | Generate sales notes, outreach angle, and recommended offer |
| Priority B | No by default | Only use AI if manually selected later |
| Priority C | No | Not worth spending AI requests in Phase 1 |

OpenRouter should generate:

AI Sales Notes

Priority Reason

Recommended Service

Outreach Angle

Optional draft outreach message

# 10. Google Sheets Requirement

Google Sheets must include manual check columns because OSM data may be incomplete or inaccurate.

| Column | Purpose |
| --- | --- |
| Created At | Date lead was added |
| Lead ID | Unique lead identifier |
| Restaurant Name | Restaurant name |
| Area | Jakarta Selatan / Jakarta Pusat / Jakarta Utara / Jakarta Barat / Jakarta Timur |
| Category | Restaurant / Cafe / Fast Food |
| Latitude | Location coordinate |
| Longitude | Location coordinate |
| Phone | Contact availability |
| Website | Website status |
| Instagram | Need Check / Found / Not Found |
| WhatsApp | Need Check / Found / Not Found |
| Source | OSM / Overpass |
| Score | Rule-based score |
| Priority | A / B / C |
| Manual Check | Yes / No |
| Manual Check Notes | Human verification notes |
| AI Sales Notes | Only for Priority A leads |
| Recommended Service | Restaurant Digital Starter Package |
| Outreach Message | Prepared sales message |
| Outreach Status | Not Contacted / Contacted / Replied |
| Lead Status | New / Qualified / Not Suitable / Trial Customer |

# 11. Manual Check Process

Manual check is only required for leads that are likely to be contacted, especially Priority A leads.

Check whether the phone number is valid.

Check whether the website is really missing or weak.

Check whether Instagram exists.

Check whether WhatsApp can be found.

Check whether the restaurant appears active.

Check whether the restaurant is suitable for the Restaurant Digital Starter Package.

# 12. Sales Output Requirement

The output must be usable for sales within 7 days. Phase 1 success is measured by sales readiness, not technical perfection.

| Output | Target |
| --- | --- |
| Restaurant leads in Google Sheets | 150 |
| Priority A leads | 30 |
| AI-generated sales notes | 20 |
| Direct outreach messages | 10 |
| Trial customer target | 1 to 2 |

# 13. First Week Execution Plan

| Day | Activity | Expected Output |
| --- | --- | --- |
| Day 1 | Setup Google Sheets, Apps Script, Node.js project, and target areas | System foundation ready |
| Day 2 | Run first research batch for Jakarta areas | Around 50 leads |
| Day 3 | Run second research batch and review Priority A logic | Around 100 total leads |
| Day 4 | Run third research batch and clean duplicates | Around 150 total leads |
| Day 5 | Manual check Priority A leads and generate AI notes | 20 AI sales notes |
| Day 6 | Prepare and send 10 outreach messages | 10 contacted restaurants |
| Day 7 | Follow up and review replies | 1 to 2 trial customer candidates |

# 14. Automation vs Human Role

| Part | Handled By | Description |
| --- | --- | --- |
| Research collection | Node.js Agent | Collects restaurant data automatically |
| Data cleaning | Node.js Agent | Normalizes empty fields and formats data |
| Scoring | Rule-based system | Assigns Priority A / B / C |
| Lead storage | Apps Script + Google Sheets | Stores all leads in a sales-friendly sheet |
| AI notes | OpenRouter | Only for Priority A leads |
| Manual verification | Human / Sales | Checks whether Priority A leads are contact-ready |
| Outreach | Human / Sales | Sends messages and handles replies |

# 15. What Not to Build in Phase 1

Do not build a full AI chatbot system yet.

Do not build a complex dashboard yet.

Do not use OpenRouter for every lead.

Do not automate WhatsApp sending yet.

Do not expand to all cities yet.

Do not over-optimize the scoring model yet.

Do not wait for perfect automation before starting outreach.

# 16. Phase 2 Direction

Phase 2 should start only after Phase 1 proves that the lead generation workflow can create sales opportunities.

Add Google Cloud account.

Add Google Maps API / Google Places API.

Add Google Sheets API.

Add database storage for better duplicate checking.

Add rating and review count to scoring.

Add better website quality checker.

Expand target areas after Jakarta validation.

Improve sales note generation and outreach tracking.

# 17. Phase 3 Direction

Phase 3 can expand the system into a full AI-assisted sales pipeline.

Restaurant Diagnosis Agent

Sales Message Agent

Follow-up Agent

CRM-style lead tracking

WhatsApp or email integration

Meeting scheduling

Trial customer onboarding workflow

AI chatbot package upsell

# 18. Updated Roadmap Summary

| Phase | Focus | Main Goal |
| --- | --- | --- |
| Phase 1 | Business-first sales MVP | Generate sales-ready Jakarta restaurant leads within 7 days |
| Phase 2 | Data quality and scalability | Upgrade to official APIs, database, and better scoring |
| Phase 3 | Full AI sales pipeline | Add diagnosis, sales messages, follow-up, and upsell workflows |

# 19. Key Decision Summary

Phase 1 is focused on fast monetization.

The first target market is Jakarta only: Jakarta Selatan, Jakarta Pusat, Jakarta Utara, Jakarta Barat, and Jakarta Timur.

The first weekly target is 150 leads and 30 Priority A leads.

OpenRouter is used only for Priority A leads.

The first service package is Restaurant Digital Starter Package.

Manual check is required before sales outreach.

The goal is 1 to 2 trial customers in the first week.

# 20. Final Recommendation

The revised Phase 1 should be implemented as a business-first Restaurant Research Agent.

Business-first Restaurant Research Agent
   -> Jakarta only: Jakarta Selatan, Jakarta Pusat, Jakarta Utara, Jakarta Barat, Jakarta Timur
   -> 50 leads per day
   -> Rule-based scoring for all leads
   -> OpenRouter only for Priority A leads
   -> Google Sheets with manual check column
   -> Restaurant Digital Starter Package offer
   -> Sales-ready output within 7 days

This approach is stronger because it focuses on real business validation. The goal is not to prove that the AI Agent can automate everything. The goal is to prove that FTS can find restaurant leads, contact them, and convert 1 to 2 trial customers quickly.